MEETING MINUTES WORK SESSION

NORTH SEWICKLEY TOWNSHIP SEWER AUTHORITY

# September 12, 2019

| Roll Call | The monthly business meeting was called to order at 7:00 pm by Chairman, Brent Tritt. Present were John Axtell, Rudolph Shirilla, Bruce Fishman, Manager, Lisa Crespo, Solicitor, Greg Fox, and Engineer, Jason Stanton. Arthur Hayes, absent. Visitor, Bryan Wright with Goldenrod Meadows |
| --- | --- |
| Public Input | None |
| Engineer's Report | The monthly Engineers report was presented by Jason Stanton. Discussion on the Connoquenessing Main Line relocation project. Jason anticipates the project will take about a week to complete. Discussion on Goldenrod Meadows. Jason reviewed the letter sent to Bryan Wright, the Developer. Jason suggested that with the completion of the items in the letter from LSSE, we can accept the Goldenrod Meadows sewer lines. Bryan Wright asked is there is specific paperwork the Authority would like to see regarding the 18 month bond or if his standard paperwork was acceptable. Greg Fox advised that the standard paperwork would be sufficient. Motion by Rudolph Shirilla and seconded by John Axtell to accept the Goldenrod Meadows Right of Way's contingent upon completion of the 4 punch list items in the letter from LSSE, dated September 12, 2019 and satisfy the mortgages. Four ayes, motion carried. Discussion on the install of the line at 1225 Mercer Road, all items are complete and the start up report has been obtained. Motion by John Axtell and seconded by Rudolph Shirilla to accept the main line extension for 1225 Mercer Road. Four ayes, motion carried. Discussion on the Drogus and Fiore sewer extension. Motion by Rudolph Shirilla and seconded by Bruce Fishman to have LSSE provide inspectors for the sewer line extension, to be reimbursed by the Developer. Four ayes, motion carried. |
| Meeting Minutes | Motion by John Axtell and seconded by Rudolph Shirilla to approve the Regular Business Meeting Minutes date August 8, 2019. Four ayes, motion carried. |
| Bills For Board Approval | The bills were presented to the Board for review. Bills totaling $124,840.74 were presented for review/approval. Motion by Rudolph Shirilla and seconded by John Axtell to approve payment of all bills. Four ayes, motion carried. |
| Treasurer’s Report | Presented was the Treasurer’s report from August 2019 for review and discussion. |
| Operations Report | Discussion on the operation of the pump stations for August 2019. Report grinder pumps and PA One Call activity. |
| General Reports | Presented were the Aged Accounts Receivables, Bank Balance Reports, Weekly Activity Reports, Tap Fee Status Summary and the Authority Magazine. |
| Old Business | Lisa updated the Board on the Capital Improvements status. We are moving forward with meetings as delays with day to day business have slowed the project down. |
| New Business | Lisa presented a quote from Grade 8 Solutions for wear rings for Rustic Park and McKim Way. Motion by John Axtell and seconded by Rudolph Shirilla to approve estimate number 1113 in the amount of $1,045.20 for wear rings for 4 pumps. Four ayes, motion carried. Lisa presented a quote from Exeter Supply for manhole rehab. Motion by Rudolph Shirilla and seconded by John Axtell to approve quote # 01/665816 in the amount of $3,200.00 to purchase liner to rehab manholes within the system. |
| Solicitor’s Report | Greg Fox presented a policy on Upset Tax Sale. Motion by John Axtell and seconded by Rudolph Shirilla, the Authority will accept the Policy on Upset Tax Sale, contingent upon revision by Greg Fox to add language regarding fees pertaining to customers on wells. Four ayes, motion carried. |
| Executive Session | Adjourn to Executive session at 7:23 pm. Discussion on a letter provided by Dimeo Law Group. |
| Regular Business Meeting Con't | Motion by Rudolph Shirilla and seconded by Bruce Fishman to approve the payment of $2,800.00 to Mr. Richard Harrison for damages incurred, contingent upon a release from Mr. Harrison. Four ayes, motion carried. Brent Tritt informed the Board that he and Mr. Shirilla attended the Township meeting and it was disclosed that the Authorities will be one in January. |
| Adjournment | Motion by Rudolph Shirilla and seconded by Bruce Fishman to adjourn the meeting at 7:29 pm. Four ayes, motion carried. |

Rudolph Shirilla, Secretary								October 10, 2019